# Project Atlas - Kickoff Meeting Notes

Date: October 3, 2025    Attendees: Priya (PM), Marcus (Eng Lead), Dana (Design), Sam (QA)

## Goals

Ship the customer analytics dashboard by December 15.

Support CSV and API data sources at launch.

Achieve page load under 1.5 seconds for 10k-row datasets.

## Decisions

Use server-side pagination for large tables.

Design system: reuse the existing component library, dark theme first.

Weekly demo every Friday at 2 PM.

## Action Items

Marcus: set up the data ingestion service by Oct 10.

Dana: deliver dashboard mockups by Oct 8.

Sam: draft the test plan and edge cases by Oct 12.

Priya: finalize scope with stakeholders and share the roadmap.

## Risks

Data source API rate limits may throttle large syncs; mitigation is a batched retry queue. Holiday season may reduce reviewer availability in December.